Prepared by Maha Darwesh - Business Analyst

Structured using ISO/IEC/IEEE 29148-style SRS principles

Student Registration System

Contents

PROJECT CHARTER	1

1. Project Overview	1

2. Business Need	1

3. Project Purpose	1

4. Business Objectives	2

5. Project Scope	2

6. High-Level Requirements	2

7. Major Deliverables	2

8. Assumptions	2

9. Constraints	2

10. Risks	2

11. Major Milestones	2

12. Success Criteria	2

13. Project Organization	2

# PROJECT CHARTER

Project: Student Registration System (SRS)
Version: 1.0
Status: Draft
Prepared By: Maha Darwesh
Date: August 2024

## 1. Project Overview

The Student Registration System (SRS) is a web-based solution that automates course registration and academic administration.

## 2. Business Need

Replace manual registration, reduce errors, improve efficiency, and provide real-time academic information.

## 3. Project Purpose

Develop a secure and scalable registration platform for students, instructors, and administrators.

## 4. Business Objectives

- Automate registration

- Reduce processing time

- Improve data accuracy

- Increase student satisfaction

- Provide real-time reports

## 5. Project Scope

In Scope: Student, Course, Department, Registration, Semester, Reports.

Out of Scope: LMS, Library, HR, Payroll, Hostel.

## 6. High-Level Requirements

Online registration, prerequisite validation, schedule conflict detection, seat availability, RBAC, reporting.

## 7. Major Deliverables

Business Case, Project Charter, BRD, SRS, ERD, Wireframes, RTM, Test Cases, User Manual.

## 8. Assumptions

Internet access, stakeholder availability, approved academic policies.

## 9. Constraints

Budget, timeline, academic calendar, legacy systems.

## 10. Risks

Resistance to change, data migration, security, schedule delays.

## 11. Major Milestones

Business Analysis (3 weeks), Design (2), Development (8), Testing (3), UAT (2), Deployment (1).

## 12. Success Criteria

Registration time <5 minutes, errors <2%, 99.9% availability, >95% student satisfaction.

## 13. Project Organization

Sponsor, Project Manager, Business Analyst, Development Team, QA Team, Registrar, Students